## Slide 1
Inspectall Change Order Requests

## Slide 2: Why a change order?
All jobs are quoted for “Free and Clear Access”
  Customer is not ready, items in the way of work area (steel, machines, etc)
Install “Using Existing Wiring”
  Festoon is damaged, needs to be replaced to complete project
Immediate issues related to job scope
  Case by case basis- Wrong materials supplied due to Customer request
Selling truck inventory items
  Items not quoted, but Technician upsells items from truck inventory (pendant, drive, contactors, etc)
Estimate/Quoted job not complete
  Will need more parts/labor to complete the job

## Slide 3: Why NOT a change order?
Job is T&M
  Service call, customer to decide if they want the repair quoted or not
Quote is sufficient
  No extra charges should apply. Work completed as planned
Customer wants repairs ASAP
  Customer wants repairs made as soon as possible. May need to source parts locally or from warehouse
  Customer must provide PO before buying any materials. Communicate with Coordinator prior to proceeding on repairs

## Slide 4
Select current job folder from Inspectall
Select +Form to add form to job
folder
Service Report form has Change Order
Request

## Slide 5
3) Select Overhead Crane category
4) Select Service Report – Change Order included in Service Report

## Slide 6
5) Select done. This will bring you to the main job screen again
6) Open Service Report and begin to fill
out job objectives, notes, etc

## Slide 7
7) Select YES when a change order is needed for the job. ***
Customer needs to determine if new charges will be applied to original job or open a new job
8) Explain the change order request in notes and to the customer. Give as much detail as possible- Delayed start, incorrect equipment/materials supplied by customer.
***A change order is required for any materials/labor not included in the scope of work***

## Slide 8
The Change Order is for items (labor, materials) outside the job scope of work
You must have a discussion with the Customer to help them understand the Change Order. If you have questions about the job, call the office
The customer is required to sign the Service Report
Once the assigned tasks are completed, the entire job folder must be downloaded and sent to the Customer- Copy the office personnel

## Slide 9
Questions?